MiniTrack Frontend — Implementation Plan

React + Vite + TypeScript SPA · consuming the “MiniTrack Precision” design system

Context

facilitator/RUNBOOK.md is a facilitator script for K21 Academy Course 2606. It builds the MiniTrack React + Vite + TypeScript SPA live, in 8 “Acts”, each mirroring one commit. Two inputs already exist in this repo and are consumed as-is:

A design system — DESIGN.md plus src/styles/{tokens,typography,components,index}.css (the “MiniTrack Precision” system), with src/styles/preview.html as its rendered gallery.

A backend contract — the FastAPI app in app/, which stays unchanged.

The goal is a complete, accessible SPA in frontend/ that talks to the real API, invents no fields the backend doesn’t have, and is proven by a reviewer subagent plus a Vitest suite.

An earlier attempt built Act 1 in one shot and was reverted. This plan instead follows the runbook’s own cadence: one Act at a time, one commit per Act, stopping for review after each.

Pre-flight blockers

The runbook’s Act 0 cannot run as written. Verified on this machine:

| Runbook says | Reality |
| --- | --- |
| source .venv/bin/activate | No `.venv` exists anywhere under minitrack/. |
| cp .env.example .env | No `.env.example` exists. Referenced by README.md:41/49, CLAUDE.md:18, RUNBOOK.md:74 — never shipped. |
| Backend serves the SPA | CORS is off by default. |

CORS is the one that silently kills the build. app/main.py:46-53 only installs CORSMiddleware when settings.cors_origins is non-empty, and MINITRACK_CORS_ORIGINS defaults to "" (app/core/config.py:23,38). Because the X-API-Key header makes every request non-simple, even GET /tasks triggers an OPTIONS preflight that fails without the middleware. No frontend code can work around this.

Python 3.12 is available at /opt/homebrew/bin/python3.12 (matches .python-version). The backend is not currently running.

Backend contract — the facts the code must encode

Beyond the four “gotchas” the runbook already lists, research surfaced three more. All verified against source.

The runbook’s four (confirmed correct)

422 `detail` is a plain STRING, not an array — app/core/errors.py:30-33 joins errors with "; " into e.g. "body.title: String should have at least 1 character". Never index detail[0].msg.

`PATCH /tasks/{id}` is a FULL replacement — it binds the same TaskIn as POST (app/api/routes/tasks.py:41-45). Omitting description writes NULL; omitting priority resets to "medium". It cannot change completed.

401 has no `request_id` — a bare HTTPException (app/core/security.py:26-30) with no registered handler, so request_id must be optional in the type.

Connect must validate against `GET /tasks`, not /health — health is public (app/api/routes/health.py:4) and would “accept” a wrong key.

Three more this build must handle

A 500 returns `text/plain`, not JSON. No Exception handler is registered, so Starlette emits a plain-text body. await res.json() on a 500 throws a parse error.

`X-Request-ID` is unreadable from JS. CORSMiddleware is constructed without expose_headers (app/main.py:48-53), so request_id is only ever available from a JSON error body.

Completion is a genuinely one-way door. No reopen endpoint exists and PATCH can’t touch completed, so a two-way toggle checkbox is unimplementable.

Also worth noting: GET /tasks returns a bare array (no envelope, no total), limit is 1–200 default 50, DELETE returns a genuinely empty 204 body, and get_settings is @lru_cached so changing MINITRACK_API_KEYS needs a restart.

Styling approach

The delivered CSS is components-only: .btn*, .form-field*, .badge*, .task-card*, .dialog*, .text-*. It has no page shell, no <select> style, no segmented filter, no empty state, no flash message — all of which Acts 2–8 need.

src/styles/preview.html shows how the design’s own author solved this: a local <style> block defining .page, .panel, .row, .stack, .section plus body defaults. We follow that precedent:

The four delivered files are copied into frontend/src/styles/ byte-identical and pulled in once via import "./styles/index.css" in main.tsx.

One new file, frontend/src/styles/app-shell.css, lifts preview.html’s helper names verbatim and adds the missing pieces. It uses only existing custom properties from tokens.css — no new colors, sizes, radii, or shadows.

What the reference build did — and why we deliberately differ

The sibling repo minitrack_backend_test_frontend/ exists locally with all 8 commits (ab8d9c6 … 13ec334). It ignored the delivered design system entirely — it hand-authored its own tokens.css (Tailwind-slate flavoured) with almost no name overlap with the delivered Material-style roles, plus ~786 lines of per-component CSS Modules re-implementing Button/Badge/TaskCard/FormField/Dialog from scratch.

That is precisely the gap this runbook closes — it says so at line 13: “but this time we hand Claude the finished design system as CSS.” So the reference build’s CSS is not reusable (the variable names don’t line up), but its markup and logic patterns are, and we borrow these:

Segmented filter as <div role="group"> of <button aria-pressed={…}> — a toggle-button group, not a radiogroup.

`useFlash` — message passed via router navigation state, read once into useState, then window.history.replaceState(null, "") scrubs it so refresh or back-navigation won’t replay it.

Two-tier 401 handling — the global unauthorized handler fires only when the request used the stored key, so a rejected key on /connect does not tear down a live session.

`<dialog>` polyfill guarded with if (!HTMLDialogElement.prototype.showModal).

Two rough edges in the reference we should not copy: its <select> has no appearance: none (native OS arrow clashes with the styled inputs), and .flash is duplicated verbatim across two module files. Our single app-shell.css fixes both by construction.

Keeping the facilitator’s slides accurate

facilitator/minitrack_frontend_diagrams_updated/ teaches a specific structure, so the build should match it. Diagrams 01 and 02 pin the seven directories and their FastAPI analogies:

| Directory | Analogy taught | Must contain |
| --- | --- | --- |
| src/api/ | httpx client | listTasks() |
| src/auth/ | Auth dependency | `ProtectedRoute` (not in components/) |
| src/components/ | Reusable helpers | TaskCard |
| src/pages/ | Route handler | TaskListPage |
| src/hooks/ | Reusable helper | useFlash() |
| src/types/ | Pydantic schemas | Task |
| src/styles/ | Shared configuration | tokens |

Diagram 06 additionally names Layout, PriorityBadge, StatusBadge, ErrorMessage, ConfirmDialog.

One deliberate divergence: diagram 06 shows a reusable Button component. We skip it — with global .btn classes, <Link className="btn btn--primary"> and <button className="btn btn--primary"> style identically with no wrapper. This structurally removes the reference build’s worst DRY smell (it defined “primary-button-shaped link” CSS three times because its Button couldn’t wrap a <Link>). Diagram 06’s “Button: Load more” box will no longer correspond to a file.

Target file tree

frontend/
├── .env.example              VITE_API_BASE_URL=http://127.0.0.1:8000
├── .gitignore                + .env, .env.*, !.env.example
├── index.html                Inter webfont + <title>MiniTrack</title>
├── vite.config.ts            react plugin + vitest (jsdom, setupTests)
├── package.json              scripts: dev/build/typecheck/lint/test
└── src/
    ├── main.tsx              imports styles once; Router + ApiKeyProvider
    ├── App.tsx               route table
    ├── setupTests.ts         jest-dom + <dialog> polyfill          [Act 8]
    ├── vite-env.d.ts         types VITE_API_BASE_URL
    ├── types/index.ts        Task, TaskInput, Priority, ApiError
    ├── api/
    │   ├── client.ts         fetch wrapper, ApiClientError, 401 hook
    │   ├── tasks.ts          list/get/create/replace/complete/delete
    │   └── errors.ts         toDisplayError -> { message, requestId }
    ├── auth/
    │   ├── ApiKeyContext.tsx in-memory key + opt-in sessionStorage
    │   └── ProtectedRoute.tsx
    ├── hooks/useFlash.ts     one-shot flash via router state       [Act 5]
    ├── components/
    │   ├── Layout.tsx        sticky header, wordmark, Disconnect
    │   ├── TaskCard.tsx      .task-card + BEM children
    │   ├── PriorityBadge.tsx .badge--priority-* with the icons
    │   ├── StatusBadge.tsx   .badge--status-* with a checkmark
    │   ├── ErrorMessage.tsx  error + optional request_id
    │   ├── ConfirmDialog.tsx native <dialog>, .dialog classes
    │   ├── FormField.tsx     label + control + optional inline error
    │   └── TaskForm.tsx      shared by create & edit
    ├── pages/
    │   ├── ConnectPage.tsx     validates via GET /tasks?limit=1
    │   ├── TaskListPage.tsx    filters, Load more, complete, delete
    │   ├── TaskDetailPage.tsx  loading|loaded|notfound|error union
    │   ├── TaskFormPage.tsx    create + edit modes
    │   └── NotFoundPage.tsx
    └── styles/
        ├── tokens.css        ┐
        ├── typography.css    │ copied byte-identical, never edited
        ├── components.css    │
        ├── index.css         ┘
        ├── app-shell.css     NEW — the only CSS we author
        └── DESIGN.md         copied for reference

app-shell.css — the one file we author

Names lifted from preview.html’s own <style> block, extended with the five gaps. Only existing `tokens.css` custom properties — no new literals.

| Class | Purpose |
| --- | --- |
| body | background: var(--color-bg-slate-50), font-family: var(--font-sans), margin reset, box-sizing |
| .page .section .panel .row .stack | shell helpers, verbatim from preview.html |
| .app-header .app-header__inner | sticky header, var(--container-max) |
| .form-field__select | mirrors .form-field__input plus `appearance: none` and a token-coloured chevron (fixes the reference build’s mismatched native arrow) |
| .segmented .segmented__option | All / Active / Completed filter |
| .flash | one definition, used by list + detail (reference build duplicated it) |
| .empty-state | centred muted message |
| .sr-only | visually-hidden text for accessibility |

API layer contract

src/api/ has no React imports, so it is unit-testable standalone.

// client.ts
class ApiClientError extends Error {
  status: number          // 0 == network / CORS failure
  detail: string          // ALWAYS a string
  requestId: string | null
}
setApiKey(key: string | null)               // module-level, set by ApiKeyContext
setUnauthorizedHandler(fn: () => void)      // Act 6
request<T>(path, { method?, body?, apiKeyOverride?, signal? }): Promise<T>

// tasks.ts
listTasks({ completed?, limit, offset }): Promise<Task[]>
getTask(id) / createTask(input) / replaceTask(id, input)
completeTask(id) / deleteTask(id): Promise<void>

// errors.ts
toDisplayError(err: unknown): { message: string; requestId: string | null }

Five rules the wrapper must encode:

Read the body as text, then `JSON.parse` in a try/catch → `null` on failure. This is what makes the plain-text 500 safe; never call res.json() directly.

Accept `detail` only when `typeof detail === "string"`, else fall back to a status-based message. A structural guard against the 422-array mistake — it can’t happen even if the backend changes.

`204` returns before any body read, so deleteTask works.

A `fetch` rejection becomes `ApiClientError(0, …)` — no unhandled rejection ever reaches the UI. Status 0 is also what a CORS failure looks like from JS, so this doubles as the CORS diagnostic.

The 401 handler fires only when the request used the *stored* key. Connect passes apiKeyOverride, so validating a bad candidate key shows an inline error instead of tearing down a live session.

Deviation from the runbook: errors.ts exists from Act 1, not retrofitted in Act 7. The runbook has Act 7 “extract a shared error→message helper” as a review finding, but every screen from Act 1 onward needs it, and retrofitting would mean touching five files late for no teaching benefit. Act 7’s review then confirms it rather than creating it.

Act-by-act sequence

Each Act = implement → verify against the live backend → one commit → hand back for review before the next.

| Act | Scope | Done when |
| --- | --- | --- |
| 0 — Backend pre-flight (no frontend code) | Create .venv with python3.12, pip install -r requirements.txt, author the missing .env.example (documenting MINITRACK_API_KEYS and `MINITRACK_CORS_ORIGINS`), create local .env with demo-key-123 + the two 5173 origins, gitignore .env, seed, start uvicorn. | curl -H 'X-API-Key: demo-key-123' 127.0.0.1:8000/tasks returns the 4 seeded tasks. |
| 1 — Scaffold + design system + Connect | Vite scaffold; copy the 4 CSS files + DESIGN.md; write app-shell.css; types/, api/{client,tasks,errors}.ts; ApiKeyContext, ProtectedRoute, Layout; ConnectPage; router with all six routes; .env.example. | /connect renders in MiniTrack Precision styling; a wrong key shows “That API key was rejected.”; demo-key-123 lands on /tasks. |
| 2 — Task list | TaskListPage, TaskCard, PriorityBadge, StatusBadge, ConfirmDialog, ErrorMessage. URL-driven filter, Load more, complete, delete. | Filters change the URL and the list; Load more hides on a short page; complete/delete work with an aria-live announcement. |
| 3 — Create | TaskFormPage (create mode), TaskForm, FormField. | Blank title blocked client-side; a backend 422 renders its detail string inline. |
| 4 — Detail | TaskDetailPage as a loading ¦ loaded ¦ notfound ¦ error discriminated union. | /tasks/999999 shows “Task not found”; no Reopen button exists. |
| 5 — Edit + useFlash | TaskFormPage edit mode → PATCH with the full TaskInput; extract hooks/useFlash.ts and adopt it on list + detail. | Editing only the title preserves description and priority. |
| 6 — Mid-session 401 | setUnauthorizedHandler in client.ts; clear key + redirect to /connect with a reason. Fires only for the stored key. | Revoking the key server-side bounces the next action to /connect. |
| 7 — Reviewer subagent | Author .claude/agents/frontend-reviewer.md (frontmatter per .claude/agents/README.md); run it against frontend/ and fix findings. | A second run is clean. |
| 8 — Tests + manual guide | Vitest + RTL (jsdom), <dialog> polyfill, MANUAL_TESTING.md. | npm run typecheck && npm run lint && npm test all pass. |

Verification

Per Act, against the live backend (not mocks): the “Done when” column above. End-to-end at Act 8:

# terminal 1
source .venv/bin/activate && uvicorn app.main:app --reload --env-file .env

# terminal 2
cd frontend && npm run dev          # http://localhost:5173
cd frontend && npm run typecheck && npm run lint && npm test

Plus one pass through MANUAL_TESTING.md (keyboard through the list, open and confirm the delete dialog without a mouse).

Notes for you

CLAUDE.md references .claude/agents/code-reviewer.md and scaffold-router.md; neither exists — only README.md is in that directory. Act 7 adds the first real agent file. Worth fixing CLAUDE.md separately.

facilitator/build_pptx.py is themed to the reference build’s palette (4F46E5/0F172A/F5F7FB), not the delivered tokens.css (4d44e3/131b2e/faf8ff). The deck and the app will be slightly off-brand from each other. Cosmetic, but you may want the deck regenerated.

facilitator/RUNBOOK-core.md is a trimmed 60–90 minute variant (Acts 1–4 only) if you’re short on time.